**2 April 2015**

**Thursday 2pm WG1001 CoLab**

**Client: Matthew Martin**

**Supervisor: Greig Wakefield**

**Attending:  Pio Kim**

**Duration: 1 hours**

**Agenda:**

* The first meet up with client and supervisor.
* Showing progress to the supervisor.

**Minutes**User stories

* Outline the silhouette of user’s body has finished.

**Development Notes**

* Xcode updated, builds fail because of new xcode.
* Downloaded recent version of openframework (openni).

**Action Steps**

* Add waving gesture to Hand 1 & 2
* When the waving detected, change focus to hand 3&4 from 1&2.

**Tasks need to be done by next tuesday meeting**

* Make a new plan (e.g. gantt chart, microsoft visio) to show the client and supervisor.
* show our new portfolio on next Tuesday.
* develop gesture part and combine it with Matt’s project.