**Semester 2 2014**

**Week 1**

23rd July – **2 hours** meeting with team, knowing about members, discussing project details and organizing a time for supervisor meeting and organized a suitable time for everyone for supervisor meeting.

**Week 2**

28th July Monday – **2 hours** first supervisor meeting at 10am Pullman hotel.

Our supervisor Andrew gave us some idea for project and advise us about next client meeting. .Do research and write an agenda with questions.

29 July Tuesday – **3 hours** researching about what is Openframeworks in C++, how the gesture working and looked for similar projects.

1st August Friday – **3 hours** prepared for clients meeting, wrote a list of questions and created group members availability matrix

*This week hours spent:* ***8 hours***

*Total hours spent:* ***10 hours***

**Week 3**

7th August Thursday - **1 hour** preparation for Client Meeting

8th August Friday – **2 hours** meeting with client**,** wrotemeeting minutes it’s in google drive.

9th August Saturday – **3** **hours** worked on project proposal

10th August Sunday – **2 hours** worked on project proposal.

*This week hours spent:* ***8 hours***

*Total hours spent:* ***18 hours***

**Week 4**

11st August Monday - **2 hours** worked on project proposal, had feedback from our supervisor after editing, the proposal has printed.

12nd August Tuesday – **3 hours** it’s the proposal presentation day. Extra work after we got feedback. Need updated proposal because it wasn’t perfect.

15th August Friday – **4 hours** worked on updated project proposal.

*This week hours spent:* ***9 hours***

*Total hours spent:* ***27 hours***

**Week 5**

18th August Monday – **3 hours** worked on updated project proposal. we had to change some of it such as timeline.

20th August Wednesday -    **3 hours** project proposal editing my parts

22nd August Friday - **2 hours** worked on updated project proposal in skype call with Ben and Evan. sorting out what we need to change based on feedback from Anne.

*This week hours spent:* ***8 hours***

*Total hours spent:* ***35 hours***

**Week 6**

26th August Tuesday – **5 hours** worked on user stories, bug log, and analysing the codes of demo project that clients gave us.

27th August Wednesday – **5 hours** Client meeting(2hrs) – verified user stories that we wrote yesterday and talked about code structure. Our clients gave advice when we develop.

28th August Thursday-   **3 hour** Supervisor meeting about Alastair’s team contribution. After the meeting, I individually looked at Openframworks related to the project.

*This week hours spent:* ***13 hours***

*Total hours spent:* ***48 hours***

**Week 7**

2nd September Tuesday – **2 hours** user stories editing because our clients gave us feedback on user stories.

3rd September Wednesday – **3 hours** planning poker for each user stories and sorting backlog with the group members.

4th September Thursday – **5 hours** downloaded the project and went through the codes, tried to understand the method and researched if I didn’t know the code.

*This week hours spent:* ***10 hours***

*Total hours spent:* ***58 hours***

**Semester Break Week 1**

9th September Tuesday – **2 hours** tried to set up the Git which is the platform for our group but it did not work well.

10th September Wednesday – **2 hours** had a group meeting about sorting out the platform because the Git that we chose keep getting errors.

12th September Friday – **3 hours** meeting with Client about our platform. Our supervisor suggested to use Mac computer for development.

*This week hours spent:* ***7 hours***

*Total hours spent:* ***65 hours***

**Semester Break Week 2**

15th September Monday – **4 hours** group meeting and researched about Hackintosh to install Mac on the window computer and downloaded ISO file.

17th September Wednesday – **3 hours** Picked up Macbook pro from Ramon Lewis but the login to administrator was not working. so I ran to Ramon and he gave me the passwords. Now the Mac is working perfectly.

19th September Friday - **5 hours** getting use to the macbook because I never used macbook before. downloaded the project and opened it on Xcode IDE.

*This week hours spent:* ***12 hours***

*Total hours spent:* ***77 hours***

**Week 8**

22nd September Monday  – **5 hours** played around with the examples in the project and tried to understand the codes in trackingHands, displaySilhouette and videoRecording.

24th September Wednesday - **4 hours** looked at examples code from yesterday.

25th September Thursday -  **5 hours** found openNI addons that seems to help our project because its purposed for body or hand tracking. tested all the examples.

*This week hours spent:* ***14 hours***

*Total hours spent:* ***91 hours***

**Week 9**

30th September Tuesday – **2 hours** Macbook pro is working fine for compiling the demo version but it has the error that clients said.

1st October Wednesday - **2 hours** Client and Nolwenn meeting, had a look at behind of screen in Auckland art Centre.

3rd October Friday - **4 hours** started a new project on Xcode IDE. Installed ofxOpenNI examples to compile correctly. made a directory.

*This week hours spent:* ***8 hours***

*Total hours spent:* ***99 hours***

**Week 10**

6th October Monday - **5 hours** refactoring the clients code into our new project taking only the method and codes that we need.

8th October Wednesday - **4 hours** worked with the depth generator to create the user’s silhouette. we did silhouette part because we want to see the background of screen.

10th October Friday - **4 hours** worked with call back function for user’s interaction.

*This week hours spent:* ***13 hours***

*Total hours spent:* ***112 hours***

**Week 11**

13th October Monday - **4 hours** figured out how to setup the callback method for new users and recognized gestures.

14th October Tuesday - **4 hours** stucked on a bug that every time when new user trying to re-interact the system, the bug showed up

*This week hours spent:* ***8 hours***

*Total hours spent:* ***120 hours***

**Week 12**

21st October Tuesday - **4 hours** worked on tracking user’s one hand & two hands.

26th October Sunday - **2 hours** worked in the CoLab where the clients provide the place to work our project on. There was a better Mac computer so we could  tried to set coordinate for hands positions and tested.

*This week hours spent:* ***6 hours***

*Total hours spent:* ***126 hours***

**Week 13**

28th October Tuesday - **2 hours** worked in the CoLab, remove silhouette mode and made background black. put a small red box for hand position.

29th October Wednesday - **2 hours** editing the project backlog and acceptance test, Evan transfer his knowledge of the project because he is leaving after 2 weeks.

*This week hours spent:* ***4 hours***

*Total hours spent:* ***130 hours***